COMP208 Project – Team 47

Meeting 4 Minutes

Date: 16 February 2026
Time: 9:40 – 11:20
Location: Online (Teams)

| Attendees | Apologies | Meeting roles |
| --- | --- | --- |
| - Zihan Ding (ZD) - Xiang Lin (XL) - Tian Yu (TY) - Liangyu Liu (LLY) - Liming Li (LLM) - Qiyu Mao(QM) - Yiming Wang(YW) |  | Chair: XL Minute-taker: YW |

Agenda

- Actions from previous meeting

- Ethical Considerations

- Gantt Chart updates and Risk Analysis discuss

- Data Sources questions and Photo Recognition Flow

- System Format and Version Control

- Task allocation

- Any other business

- Next meeting

1. Actions from previous meeting (Meeting 3)

- Action: YW to implement UI (10) and Development (5) – Completed

- Action: ZD and XL to implement Project Plan (Gantt chart) (11) – Completed

- Action: QM to implement Data Sources (6) – Completed

2. Ethical Considerations

XL proposed considering cultural inclusivity and religious beliefs. Therefore, in addition to specific dietary preferences (such as vegan and child-friendly), we also decided to include religious labels like "Halal food" as optional categories.

3. Gantt Chart updates and Risk Analysis discuss

Gantt Chart: ZD updated the Gantt chart. The team agreed to exclude weekends and upcoming holidays from the project duration calculations, counting only working days.

Risk Analysis: ZD is currently drafting the initial risk analysis (including minimisation strategies, contingency plans, and monitoring). Once the draft is complete, ZD and XL will discuss and finalise it.

- Data Sources questions and Photo Recognition Flow

Data Sources: QM noted that the selected recipe dataset lacks detailed micronutrients. The team agreed that the system only needs to focus on core metrics: total calories and primary macronutrients (protein, carbohydrates, and fat). Complex micronutrients are not required.

Photo Recognition: The logic for the photo-based calorie calculator was finalised: The user uploads a photo -> an API is called to identify the specific ingredients -> the user manually inputs the weight of each ingredient -> the system calculates the total calories.

- System Format and Version Control

System Format: LLY asked whether MyDiet will ultimately be a mobile app or a website, and YW confirmed that it will be a website.

Version Control: YW proposed setting up a GitHub organization to serve as cloud storage and for future code version control.

6. Task allocation

Action: XL to complete the ethical considerations and ensure to include religious inclusivity.

Action: ZD to update the Gantt chart and finish the risk analysis with XL.

Action: YW to collect everyone's GitHub emails and set up the GitHub organization for version control.

Action: The rest of the team to finish their assigned sections for the Requirement Analysis.

Action: XL to compile all individual sections written by team members into a complete Requirement Analysis document in Latex format.

7. Any other business

No additional items were raised.

8. Next meeting

The next meeting will take place on 23 February 2026, 9:40–11:20 (online).