COMP208 Project – Team 47

Meeting 3 Minutes

Date: 08 February 2026
Time: 15:00–18:00
Location: Onsite (Harold Library)

| Attendees | Apologies | Meeting roles |
| --- | --- | --- |
| - Zihan Ding (ZD) - Xiang Lin (XL) - Tian Yu (TY) - Liangyu Liu (LLY) - Liming Li (LLM) - Qiyu Mao(QM) - Yiming Wang(YW) |  | Chair: XL Minute-taker: YW |

Agenda

- Actions from previous meeting

- Project naming and aims confirmation

- Requirement Analysis guidelines

- Task allocation

- Any other business

- Next meeting

1. Actions from previous meeting (Meeting 2)

- Action: ZD to draft a long-term project plan – Completed

- Action: ZD to define possible functional requirements – Completed

- Action: XL to identify potential risks and constraints – Completed

2. Project naming and aims confirmation

The team decided to officially name the healthy eating system being developed "MyDiet".

The team further clarified the core objective of the system: to generate personalised nutritional meal plans based on surveys of users' dietary preferences.

Core system components and objectives include: personalised recommendations, a forum, a photo-taking feature, and user login.

For technical implementation, the interaction between the frontend, backend, and database was confirmed. Development will utilize tools such as Java, MySQL and Git.

3. Requirement Analysis guidelines

To ensure the high-quality submission of the Requirement Analysis by the 23 February 2026 deadline, the team discussed the writing requirements for each section:

- Key Literature and Background Reading: Must justify functional decisions using commercial software, academic research, and industry guidelines. For example, use existing applications to identify useful features, use academic research to justify specific data usage, and use industry sources to guide ethical guidelines. Use phrases like “Research has shown that...” or “Which is a function we would want to implement...” to support the project.

- Data Sources: Must detail what data the system uses, where it comes from, licensing or authorization requirements, and how to ensure confidentiality.

- Testing and Evaluation: Clarified the primary use of unit testing, following a process of individual testing first, then integration testing.

- Project Plan & Risks: The project plan must be presented via a Gantt chart. Risks and contingency plans should be organised in a four-column table (Risk, Contingency, Likelihood, and Impact).

4. Task allocation

Specific writing tasks were allocated to members to proceed independently:

- Liangyu Liu: Project Description (2) & Aims and Objectives (3).

- Liming Li: Testing and Evaluation (7) & BCS Project Criteria (9).

- Tian Yu: Key Literature and Background Reading (4).

- Qiyu Mao: Data Sources (6).

- Yiming Wang: UI / UX Mockup (10) & Development and Implementation Summary (5).

- Zihan Ding: Project Plan (11).

- Xiang Lin: Project Plan (11) & Ethical Considerations (8).

5. Any other business

No additional items were raised.

6. Next meeting

The next meeting will take place on 16 February 2026, 9:40–11:20 (online).